**Core Objectives**

* I have completed a project proposal to identify the area and objectives of my project and this was submitted to ‘MSc Properties’ on 08th June 2015. [2]
* I will complete a literature search and literature review of existing data management systems, identifying where possible the software engineering models, methodologies, tools and metrics used in the development process by week 9 of my project.
* I will complete an extended project proposal to refine the area and objectives of my project proposal and submit to ‘MSc Properties’ by 20th July 2015. [3]
* I will set out ‘MSc Properties’ functional and non-functional requirements for the proposed development and have signed off by week 11 of my project.
* I will develop a suitable data management system model that meets the requirements defined by ‘MSc Properties’ and have signed off by week 17 of my project.
* I will write test scripts to test the implementation of the data management system for ‘MSc Properties’ distributed system outlined in the development model, and have signed off by week 19 of my project.
* I will complete an interim project proposal to take stock of what I have already achieved during the project and identify what is still left to be done, and prepare for writing the final project report and submit to MSc Properties by 28th September 2015.
* I will implement the data management system for ‘MSc Properties’ outlined in the development model by week 24 of my project.
* I will evaluate the data management system using the test scripts created, ensuring the test results are above the acceptable failure rate defined in the requirements and have signed off by week 35 of my project.
* I will complete the final project report to detail the entire project development and outline what went well and what could have been done better during the development, and submit to ‘MSc Properties’ by 11th January 2016.

**Advanced Objectives**

Need to look at Advanced Objectives

Word Count = 314